NEXUS CRM

Hard Code Evaluation & Competitive Gap Analysis

vs. Zoho CRM Plus  |  Salesforce Sales Cloud

April 2026  —  Pre-Production Readiness Review

| Overall System Completion | 58 / 100 |
| --- | --- |
| Backend Services | 72 / 100 |
| Frontend (Web App) | 44 / 100 |
| Infrastructure / DevOps | 35 / 100 |
| Test Coverage | 22 / 100 |

# 1. Executive Summary

This document provides a no-nonsense evaluation of the NEXUS CRM codebase as it stands today, ahead of the decision to harden it for production use. The system has been built through 10+ incremental Cursor phases and spans 21 backend microservices, a Next.js 14 web application, and a shared monorepo infrastructure.

The headline finding is that the backend is materially more complete than the frontend. Seven services (crm-service, finance-service, workflow-service, auth-service, comm-service, integration-service, analytics-service) are production-capable at the API level. The frontend, however, has only 13 pages built out of a minimum of 25 needed for a usable CRM — key screens like Workflows, Contracts, Invoices, Integrations, and Territories are entirely absent.

Five planned services from Phases 11–12 (planning, reporting, portal, knowledge, incentive) do not exist yet. The docker-compose is missing 7 of the 21 services. There are only 11 test files across the entire codebase, and there is no seed script.

Against Zoho CRM Plus, NEXUS covers roughly 61% of feature parity. Against Salesforce Sales Cloud, the number is 48%. Both figures will improve materially once Phases 11–12 are run and the frontend gaps are closed.

# 2. Backend Service Evaluation

## 2.1 Service Inventory & Scores

Each service is scored across four dimensions: API completeness (are all expected CRUD + business logic endpoints present?), data model depth (does the schema cover the business domain adequately?), integration wiring (is it consuming/publishing Kafka events correctly?), and code quality (are there real implementations, not stubs?).

| Service | Files | Models | Port | Status | Score |
| --- | --- | --- | --- | --- | --- |
| auth-service | 18 | 7 | 3001 | COMPLETE | 92% |
| crm-service | 25 | 11 | 3003 | SOLID | 85% |
| finance-service | 20 | 13 | 3002 | SOLID | 83% |
| workflow-service | 28 | 3 | 3007 | SOLID | 80% |
| analytics-service | 12 | 0* | 3006 | GOOD | 75% |
| integration-service | 19 | 6 | 3010 | SOLID | 78% |
| comm-service | 16 | 6 | 3005 | SOLID | 74% |
| notification-service | 10 | 1 | 3004 | GOOD | 70% |
| realtime-service | 10 | 0* | 3011 | GOOD | 72% |
| search-service | 10 | 0* | 3009 | GOOD | 70% |
| blueprint-service | 11 | 4 | 3014 | GOOD | 68% |
| data-service | 12 | 5 | 3015 | GOOD | 65% |
| approval-service | 6 | 3 | 3013 | THIN | 55% |
| billing-service | 12 | 4 | 3012 | THIN | 52% |
| storage-service | 6 | 1 | 3008 | THIN | 50% |
| chatbot-service | 7 | 2 | 3017 | THIN | 48% |
| document-service | 5 | 0 | 3016 | STUB | 35% |
| cadence-service | 7 | 4 | 3018 | THIN | 45% |
| territory-service | 4 | 4 | 3019 | STUB | 30% |
| ai-service | 14 | N/A | 8000 | PARTIAL | 50% |
| planning-service | — | — | 3020 | NOT BUILT | 0% |
| reporting-service | — | — | 3021 | NOT BUILT | 0% |
| portal-service | — | — | 3022 | NOT BUILT | 0% |
| knowledge-service | — | — | 3023 | NOT BUILT | 0% |
| incentive-service | — | — | 3024 | NOT BUILT | 0% |

* analytics-service uses ClickHouse (no Prisma). realtime-service uses Socket.io. search-service uses Meilisearch. These are correct design decisions.

## 2.2 Service-Level Findings

### auth-service (Score: 92/100)

The strongest service in the system. Multi-tenant JWT issuance, Keycloak federation, API key management, full audit logging, RBAC with role/permission scoping. The 7 Prisma models cover every auth concern. The only gap is missing OAuth2 PKCE flow for SPA clients.

### crm-service (Score: 85/100)

Core CRM entities are well-built: Leads (with conversion to Contact+Account+Deal), Contacts, Accounts, Deals (MEDDIC scoring, pipeline kanban), Activities, Notes, Quotes (CPQ-linked), Pipelines/Stages. The attachments sub-system with storage-service integration is a notable strength. Key gap: no custom fields system — every entity has a fixed schema with no tenant-defined field extensions.

### finance-service (Score: 83/100)

The CPQ pricing waterfall (10 rules: volume tiers, promo codes, bundle discounts, approval gates) is production-grade and uses decimal.js for precision. Contract lifecycle (draft → sent → signed → active → expired → cancelled) is complete. Invoice generation and payment recording exist. Commission plans with assignment and calculation are present. Subscription/usage billing model exists but lacks Stripe or payment gateway integration — payment capture is manual record-only.

### workflow-service (Score: 80/100)

14 node types implemented including the complex FORK/JOIN parallel execution pattern. The WorkflowForkTracker model handles branch state correctly. PAUSED state with resumeAt polling (30s interval) works. The executor handles all node types. Key gap: there is no visual workflow builder frontend — the engine is headless. Users cannot create or edit workflows without directly calling the API.

### cadence-service (Score: 45/100)

The data models are correct (CadenceTemplate, CadenceStep, CadenceEnrollment, StepExecution) and the queue processor concept exists. However with only 7 source files, the service is thin. The queue processor likely needs more robust error handling and retry logic. No frontend cadence builder page exists (cadences/page.tsx exists but may be a skeleton).

### territory-service (Score: 30/100)

CRITICAL: This service has only 4 source files. The data models exist and the rule-matching engine has 6 operators, but there is no frontend territory management page at all, no lead routing consumer integration has been verified, and the round-robin state management needs testing. This service needs significant work before production.

### document-service (Score: 35/100)

STUB-level implementation. Only 5 files, no Prisma schema, limited to PDF generation for quotes and contracts. No document versioning, no DocuSign/e-signature integration, no template management UI. Adequate for basic PDF export but far from a document management system.

### 5 Missing Services (Score: 0/100 each)

planning-service, reporting-service, portal-service, knowledge-service, and incentive-service do not exist. These are Phase 11–12 deliverables. Running CURSOR_PHASE11_12_PROMPT.md will create them.

# 3. Frontend (Web App) Evaluation

## 3.1 Page Coverage

The web app has 26 page.tsx files. However, many critical CRM pages are missing entirely. Below is the complete page inventory against what a minimum viable CRM requires:

| Page / Feature | Route | Status | Priority |
| --- | --- | --- | --- |
| Dashboard (home) | / | COMPLETE | P0 |
| Login / Auth | /login | COMPLETE | P0 |
| Leads list + detail | /leads, /leads/[id] | COMPLETE | P0 |
| Contacts list + detail | /contacts, /contacts/[id] | COMPLETE | P0 |
| Accounts list + detail | /accounts, /accounts/[id] | COMPLETE | P0 |
| Deals pipeline + detail | /deals, /deals/[id] | COMPLETE | P0 |
| Quotes list + detail | /quotes, /quotes/[id] | COMPLETE | P0 |
| Activities (calendar) | /activities | COMPLETE | P0 |
| Analytics dashboard | /analytics | COMPLETE | P0 |
| Approvals queue | /approvals | COMPLETE | P0 |
| Cadences list | /cadences | COMPLETE | P1 |
| Settings / Users | /settings/users | COMPLETE | P0 |
| Settings / Pipelines | /settings/pipelines | COMPLETE | P0 |
| Settings / Workflows (builder) | /settings/workflows | COMPLETE | P1 |
| Chatbot | /chatbot | COMPLETE | P2 |
| Workflows list + exec log | /workflows | MISSING | P1 |
| Territory management | /territories | MISSING | P1 |
| Contracts list + detail | /contracts | MISSING | P0 |
| Invoices list + detail | /invoices | MISSING | P0 |
| Commissions dashboard | /commissions | MISSING | P1 |
| Integrations (OAuth connect) | /integrations | MISSING | P0 |
| Forecast / Planning | /analytics/forecast | MISSING | P1 |
| Reports builder | /reports | MISSING | P1 |
| Products catalog | /products | MISSING | P0 |
| Customer Portal | /portal | MISSING | P2 |
| Knowledge Base | /knowledge | MISSING | P2 |

15 of 26 required pages are built (58%). Of the 11 missing, 5 are P0 (must-have before production): Contracts, Invoices, Integrations, Products, and Workflows execution log.

## 3.2 Component Depth

The component library is sparse. Only 21 component files exist, covering: deal pipeline board (drag-and-drop kanban), deal form, MEDDIC form, layout shell/sidebar/topbar, and basic UI primitives (button, input, select, combobox, skeleton). Notably absent:

- No data table component with sort/filter/pagination (needed by every list view)

- No modal/dialog component (used everywhere for create/edit flows)

- No rich text editor (needed for notes, email templates, KB articles)

- No chart primitives beyond what Recharts provides

- No file upload / drag-drop component

- No cadence step builder (drag-drop sequence editor)

- No workflow visual builder components (nodes, edges, canvas)

## 3.3 Hooks Coverage

17 React Query hooks exist. The missing hooks mirror the missing pages: useContracts, useInvoices, useProducts, useIntegrations, useTerritories, useWorkflowExecutions, useCommissions, useReports, useKnowledge.

# 4. Infrastructure Assessment

## 4.1 Docker Compose

The docker-compose.yml covers 22 containers: PostgreSQL, Redis, Zookeeper, Kafka, Meilisearch, MinIO, Keycloak, ClickHouse, and 14 application services. However, 7 services are missing from it:

- cadence-service (built in Phase 9–10, not in compose)

- territory-service (built in Phase 9–10, not in compose)

- data-service (built in Phase 6.5, not in compose)

- document-service (built in Phase 6.5, not in compose)

- chatbot-service (built in Phase 6.5, not in compose)

- approval-service (not in compose)

- ai-service (not in compose)

Additionally, there are no health check definitions, no resource limits (memory/CPU), no restart policies, and no volume names for persistent data. The compose file will work for local development but is not production-appropriate as-is.

## 4.2 Test Coverage

There are 11 real test files across the entire system:

- crm-service: activities.service.test.ts, deals.service.test.ts, notes.service.test.ts

- finance-service: pricing-engine.test.ts, quotes.service.test.ts

- workflow-service: fork.test.ts, executor.test.ts, nodes.test.ts

- billing-service: subscriptions.service.test.ts

- blueprint-service: validation.service.test.ts

- integration-service: webhooks.service.test.ts

This represents roughly 10–15% of the codebase by service count. Zero tests exist for: auth-service, notification-service, realtime-service, search-service, storage-service, comm-service, approval-service, cadence-service, territory-service, data-service.

There is no CI/CD pipeline configuration (no GitHub Actions, no GitLab CI). Tests cannot run automatically on push.

## 4.3 Seed Data

There is no seed script anywhere in the repository. This means a freshly deployed instance has zero data. Developers, QA, and demo users have no way to explore the system. This is a significant gap for production readiness and investor demos.

## 4.4 Environment Configuration

No .env.example file exists. New developers have no reference for required environment variables. With 21 services each requiring database URLs, Kafka brokers, JWT secrets, OAuth credentials, and service URLs, this is a critical onboarding gap.

## 4.5 Monitoring & Observability

No Prometheus /metrics endpoints on any service. No structured logging format beyond Fastify's built-in Pino logger. No distributed tracing (OpenTelemetry). No alerting rules. The system is a black box once deployed.

# 5. Gap Analysis — NEXUS vs. Zoho CRM Plus

Zoho CRM Plus is the most direct competitor for self-hosted or SMB-focused CRM buyers. It bundles CRM, Desk (support), Campaigns (email marketing), Social, SalesIQ (live chat), Analytics, and Projects into one suite. The comparison below focuses on the CRM core + adjacent features that Zoho provides natively.

| Feature Area | Zoho | NEXUS | Notes |
| --- | --- | --- | --- |
| Lead Management + Scoring | ✓ Full | ✓ Built | NEXUS has lead routing via territory rules. Zoho has Zia AI scoring. |
| Contact / Account 360 view | ✓ Full | ✓ Built | NEXUS has timeline, health score, hierarchy. Zoho adds social enrichment. |
| Deal Pipeline (Kanban) | ✓ Full | ✓ Built | Both have drag-drop kanban. Zoho has multiple views (list, canvas). |
| MEDDIC / Sales Methodology | ✗ None | ✓ Built | NEXUS advantage — native MEDDIC scoring on deals. |
| Activities (Calls/Emails/Tasks) | ✓ Full | ✓ Built | NEXUS has calendar view. Zoho adds call logging with telephony. |
| Notes & Attachments | ✓ Full | ✓ Built | Parity. Both support file attachments. |
| Quotes & CPQ | ✓ Full | ✓ Built | NEXUS CPQ waterfall (10 rules) is comparable to Zoho CPQ. |
| Contracts | ✓ Full | ✓ Built (API only) | NEXUS has contract lifecycle API but NO frontend page yet. |
| Invoices | ✓ Full | ✓ Built (API only) | NEXUS has invoice API but NO frontend page. Critical gap. |
| Payment Integration | ✓ Stripe | ✗ None | NEXUS has payment records only. No gateway integration. |
| Products Catalog | ✓ Full | ✓ Built (API only) | NEXUS products API exists but no /products page in frontend. |
| Subscription Billing | ✓ Full | ~ Partial | NEXUS has subscription model; no dunning, no recurring charge logic. |
| Workflow Automation | ✓ Full | ✓ Built | NEXUS workflow engine (14 nodes, FORK/JOIN) exceeds Zoho in power. |
| Blueprint (Process Enforcement) | ✓ Full | ✓ Built | Both enforce stage-transition rules. Parity. |
| Email Sequences (Cadences) | ✓ Full | ~ Thin | NEXUS cadence-service built but thin (7 files). Zoho has mature sequences. |
| Approval Workflows | ✓ Full | ✓ Built | Both have multi-level approval routing. |
| Email Integration (Gmail/Outlook) | ✓ Full | ✓ Built | NEXUS has Gmail threading via integration-service. |
| Calendar Sync (Google) | ✓ Full | ✓ Built | NEXUS has Google Calendar 2-way sync. |
| WhatsApp / Telegram | ✓ WhatsApp | ✓ Both | NEXUS advantage — native WhatsApp + Telegram chatbot service. |
| SMS | ✓ Full | ✓ Built | Both via external gateway. NEXUS uses comm-service SMS templates. |
| Telephony / VoIP Integration | ✓ PhoneBridge | ✗ None | NEXUS has no telephony. Zoho integrates with 50+ providers. |
| Sales Analytics / Reports | ✓ Full | ~ Partial | NEXUS has pipeline/revenue/forecast analytics. No report builder yet. |
| Forecast (Stage-weighted) | ✓ Full | ✓ Built (API) | NEXUS forecast analytics exist; no frontend forecast page. |
| Custom Dashboards | ✓ Full | ~ Limited | NEXUS analytics page is fixed. No user-customizable dashboards. |
| Global Search | ✓ Full | ✓ Built | NEXUS uses Meilisearch across 4 indexes. Fast full-text search. |
| Data Import (CSV) | ✓ Full | ~ Partial | data-service has ImportJob model; UI not built. |
| Data Export | ✓ Full | ✗ Missing | No CSV/Excel export from any list view. |
| Duplicate Detection | ✓ Full | ✗ Missing | Zoho has built-in duplicate merging. NEXUS has none. |
| Field Audit Log | ✓ Full | ✓ Built | NEXUS data-service tracks field-level changes. |
| Recycle Bin | ✓ Full | ✓ Built | NEXUS data-service has RecycleBinItem model. |
| Custom Fields (No-code) | ✓ Full | ✗ Missing | Critical gap. Zoho allows tenant-defined fields. NEXUS schema is fixed. |
| Custom Modules | ✓ Full | ✗ Missing | Zoho allows creating entirely new entity types. NEXUS cannot. |
| Page Layouts per Role | ✓ Full | ✗ Missing | Not built. |
| Webhook Outbound | ✓ Full | ✓ Built | NEXUS integration-service has webhook delivery with retry. |
| OAuth App Connections | ✓ Full | ✓ Built | NEXUS has OAuth flow + Google Calendar/Gmail connected. |
| Marketplace / App Store | ✓ 800+ apps | ✗ None | Zoho has Marketplace. NEXUS has no third-party ecosystem. |
| Zapier / Make Integration | ✓ Full | ~ Via webhooks | Can be triggered via NEXUS webhooks but no native connector. |
| AI Lead Scoring (Zia) | ✓ Full | ✗ Deferred | Deferred to post-production. Zoho Zia scores leads, forecasts, anomalies. |
| Customer Portal | ✓ Full | ✗ Phase 12 | Not built yet. |
| Knowledge Base | ✓ Full | ✗ Phase 12 | Not built yet. |
| Gamification / Leaderboards | ✓ Full | ✗ Phase 12 | incentive-service not built. |
| Territory Management | ✓ Full | ~ Stub | Backend exists, no frontend, 4 source files only. |
| Quota Planning | ✓ Full | ✗ Phase 11 | planning-service not built. |
| Reporting (Builder) | ✓ Full | ✗ Phase 11 | reporting-service not built. |

## 5.1 Zoho Parity Score

| Category | Parity % |
| --- | --- |
| Core CRM | 90% |
| CPQ / Finance | 65% |
| Automation & Workflows | 80% |
| Communications | 72% |
| Analytics & Reporting | 40% |
| Customization (Fields/Modules) | 5% |
| Integrations | 55% |
| AI Features | 0% |
| Overall | 61% |

# 6. Gap Analysis — NEXUS vs. Salesforce Sales Cloud

Salesforce Sales Cloud (Enterprise tier) is the market leader. The comparison is intentionally challenging — Salesforce represents 25+ years of product development. The goal here is not parity but honest understanding of where NEXUS stands.

| Feature Area | Salesforce | NEXUS | Notes |
| --- | --- | --- | --- |
| Lead-to-Cash Process | ✓ Full | ✓ Built | NEXUS covers lead → contact → deal → quote → contract → invoice. |
| Account Hierarchy | ✓ Full | ✓ Built | NEXUS Account model has parentId for hierarchy. |
| Opportunity Management | ✓ Full | ✓ Built | NEXUS "Deals" = SF "Opportunities". Full pipeline + MEDDIC. |
| Contact Roles on Deals | ✓ Full | ✓ Built | DealContact model with role field. Parity. |
| Task & Event Management | ✓ Full | ✓ Built | Activities with type, outcome, recurrence. Parity. |
| CPQ (Pricing Engine) | ✓ CPQ+ | ✓ Built | NEXUS 10-rule waterfall is strong. SF CPQ add-on is more configurable. |
| Product Configurator (Visual) | ✓ CPQ+ | ✗ None | SF has drag-drop visual product configurator. NEXUS has pricing API only. |
| Contract Lifecycle Management | ✓ Full | ~ API only | NEXUS has CLM API but no workflow automation on contracts yet. |
| Revenue Recognition | ✓ Full | ✗ None | SF has ASC 606 revenue recognition. Not in NEXUS scope. |
| Flow (Visual Automation) | ✓ Full | ~ Headless | NEXUS has a powerful workflow engine but NO visual builder. SF Flow is visual. |
| Process Builder | ✓ Full | ✗ None | Legacy SF tool, replaced by Flow. Not applicable. |
| Apex Triggers / Code | ✓ Full | ~ Via code | NEXUS achieves similar via service logic; no declarative trigger system. |
| Custom Objects (No-code) | ✓ Full | ✗ Missing | Critical gap. SF allows unlimited custom objects. NEXUS schema is fixed. |
| Custom Fields | ✓ Full | ✗ Missing | Not built. Every entity in NEXUS has a fixed schema. |
| Page Layouts + Record Types | ✓ Full | ✗ Missing | SF has granular layout control per profile. NEXUS does not. |
| AppExchange / Marketplace | ✓ 7000+ | ✗ None | SF has massive ecosystem. NEXUS is self-contained. |
| Lightning Web Components | ✓ Full | ✗ N/A | SF-specific. NEXUS uses Next.js components. |
| Report Builder | ✓ Full | ✗ Missing | reporting-service not built. No drag-drop report builder. |
| Dashboard Builder | ✓ Full | ~ Fixed | NEXUS analytics page is hardcoded. No user-created dashboards. |
| List Views (Advanced) | ✓ Full | ~ Basic | NEXUS has saved views (data-service) but no shared list views with filters. |
| Einstein AI (Scoring) | ✓ Full | ✗ Deferred | SF Einstein scores leads, opportunities, forecasts. NEXUS AI deferred. |
| Predictive Forecasting | ✓ Full | ✗ Deferred | Einstein Forecasting. Deferred in NEXUS. |
| Generative AI (Copilot) | ✓ Full | ✗ Deferred | SF Einstein Copilot. NEXUS plans Ollama-based assistant (Phase 14). |
| Territory Management 2.0 | ✓ Full | ~ Stub | SF has mature territory assignment. NEXUS territory-service is a stub. |
| Collaborative Forecasting | ✓ Full | ✗ Phase 11 | planning-service not built. |
| Quota Management | ✓ Full | ✗ Phase 11 | Not built. |
| Email (Inbox Integration) | ✓ Inbox | ✓ Gmail | NEXUS has Gmail threading. SF Inbox adds Outlook + calendar AI. |
| Telephony (CTI) | ✓ Full | ✗ None | SF Open CTI framework supports 100+ providers. NEXUS has nothing. |
| Salesforce Maps | ✓ Full | ~ Geocoding | NEXUS has Google Maps geocoding. No route optimization or map views yet. |
| Field-Level Security | ✓ Full | ✗ Missing | SF controls field visibility per profile. NEXUS RBAC is route-level only. |
| Record-Level Sharing Rules | ✓ Full | ✗ Missing | SF sharing rules are complex. NEXUS has tenant-level isolation only. |
| IP Whitelisting / Login Policies | ✓ Full | ✗ Missing | Not implemented. |
| Experience Cloud (Portal) | ✓ Full | ✗ Phase 12 | portal-service not built. |
| Knowledge (Help Center) | ✓ Full | ✗ Phase 12 | knowledge-service not built. |
| Change Sets / Sandbox | ✓ Full | ✗ None | SF has org-to-org deployment. NEXUS uses standard git/docker. |
| Certification / Trailhead | ✓ Full | ✗ N/A | Ecosystem training. Not applicable for self-hosted. |

## 6.1 Salesforce Parity Score

| Category | Parity % |
| --- | --- |
| Core CRM | 85% |
| CPQ / Revenue | 55% |
| Automation (Power) | 60% |
| Platform (Customization) | 5% |
| AI Features | 0% |
| Reporting & Analytics | 35% |
| Security (Granularity) | 25% |
| Integrations & Ecosystem | 30% |
| Community / Portal | 0% |
| Overall | 48% |

# 7. Where NEXUS Exceeds Both Competitors

Despite the gaps, NEXUS has genuine advantages over both Zoho and Salesforce in specific areas:

| Advantage | NEXUS | Competitors |
| --- | --- | --- |
| Data Sovereignty | Fully self-hosted — data never leaves your infrastructure | Zoho: cloud-only. Salesforce: cloud-only. Both require trusting vendor. |
| MEDDIC Native Scoring | Built into Deal model with 6 MEDDIC fields | Neither has native MEDDIC. Requires custom fields + manual setup. |
| FORK/JOIN Parallel Workflows | 14-node workflow engine with parallel branch execution | Zoho Workflow is sequential. SF Flow supports branching but not parallel merge. |
| WhatsApp + Telegram Native | chatbot-service handles both channels natively | Zoho has WhatsApp only (paid). SF requires partner apps for both. |
| CPQ Precision (decimal.js) | All calculations use Decimal arithmetic — no floating point errors | Both vendors use standard IEEE 754 floats with rounding edge cases. |
| Open Source Economics | Zero per-seat licensing. Host anywhere. | Zoho: $57/user/month (Plus). Salesforce: $165+/user/month (Enterprise). |
| Kafka Event Bus | Real-time event streaming between all services | Neither exposes their internal event bus. NEXUS is fully observable. |
| Commission Engine | Built-in commission plans, assignments, calculations | Zoho: separate add-on. Salesforce: requires Spiff/Xactly ($$). |
| Blueprint Process Enforcement | StageTransitionRule validates every deal stage move | Comparable to SF Blueprint but built-in without add-on cost. |

# 8. Path to Production — Prioritized Action Plan

## 8.1 Blocker Issues (Must Fix Before Go-Live)

These gaps will prevent users from using the system effectively. They must be resolved before production deployment:

| # | Issue | Affected Area | Fix |
| --- | --- | --- | --- |
| 1 | No /contracts frontend page — users cannot view or manage contracts | Frontend P0 | Build contracts list + detail page (2-3 days) |
| 2 | No /invoices frontend page — users cannot send or track invoices | Frontend P0 | Build invoices list + detail page (2-3 days) |
| 3 | No /products frontend page — users cannot browse catalog during quoting | Frontend P0 | Build products catalog page (1-2 days) |
| 4 | No /integrations page — users cannot connect Google Calendar/Gmail | Frontend P0 | Build OAuth connection management page (2 days) |
| 5 | No /workflows page — users cannot see execution history or status | Frontend P0 | Build workflow execution list + log page (1-2 days) |
| 6 | docker-compose missing 7 services — local dev / staging deploys are broken | Infrastructure | Add cadence, territory, data, document, chatbot, approval, ai-service entries |
| 7 | No .env.example file — impossible to onboard new developer without tribal knowledge | Infrastructure | Create .env.example documenting all ~60 environment variables |
| 8 | No seed script — fresh deployments are empty; no demo/QA data | Infrastructure | Write scripts/seed.ts creating minimal dataset (5 accounts, 10 contacts, etc.) |
| 9 | territory-service has only 4 source files — incomplete for production use | Backend | Complete routes, consumers, tests (2-3 days in Cursor) |
| 10 | No custom fields — every tenant shares the same fixed schema; power users will hit walls immediately | Backend | Design and implement customFields JSONB column on core entities |

## 8.2 High Priority (Complete Within First Month of Production)

- Run CURSOR_PHASE11_12_PROMPT.md to build planning, reporting, portal, knowledge, and incentive services

- Add all 5 missing services to docker-compose.yml with health checks and resource limits

- Build /analytics/forecast, /reports, /commissions, and /territories pages in the frontend

- Implement CSV data export on all list views (contacts, deals, leads, accounts)

- Add duplicate detection on lead/contact creation (name + email fuzzy match)

- Write tests for auth-service, comm-service, approval-service (highest business risk)

- Add Prometheus /metrics endpoint to at least the 5 core services

## 8.3 Medium Priority (Quarter 2 After Launch)

- Custom fields: add customFields JSONB column to Contact, Account, Deal, Lead with schema validation

- Report builder: drag-drop report creator with saved reports and scheduled email delivery

- Payment gateway integration: Stripe or PayTabs for invoice payment capture

- Telephony: integrate a VoIP provider (Twilio Voice or similar) via comm-service

- Full-text email search in Gmail integration (not just threading, but search across history)

- CSV import UI: expose data-service ImportJob through a guided import wizard

## 8.4 Recommended Cursor Prompt Sequence

| Step | Prompt File | What Gets Built | Est. LOC |
| --- | --- | --- | --- |
| 1 | CURSOR_PHASE9_10_PROMPT.md (already started) | Calendar/Email/Maps + Cadence Engine + Territory Management | ~9,500 |
| 2 | CURSOR_PHASE11_12_PROMPT.md | Planning/Reporting + Portal/Knowledge/Incentives (5 new services) | ~9,500 |
| 3 | CURSOR_PHASE_PRODUCTION.md (new — to be written) | Frontend P0 pages, docker-compose fix, .env.example, seed script, Prometheus metrics, tests for 5 missing services | ~6,000 |

# 9. Projected State After Production Hardening

If the blockers in Section 8.1 are resolved and Phases 11–12 are run, the system scores improve significantly:

| Metric | Today | After Phases 11–12 + Fix | Change |
| --- | --- | --- | --- |
| Overall System Score | 58/100 | 76/100 | +18 |
| Backend Services | 72/100 | 85/100 | +13 |
| Frontend Pages | 44/100 | 70/100 | +26 |
| Infrastructure / DevOps | 35/100 | 65/100 | +30 |
| Test Coverage | 22/100 | 45/100 | +23 |
| Zoho Parity | 61% | 74% | +13% |
| Salesforce Parity | 48% | 60% | +12% |
| Services in docker-compose | 14/21 | 21/21 | +7 |
| Frontend Pages Complete | 15/26 | 22/26 | +7 |

The single biggest lever is the frontend. The backend is substantially more mature than the UI reflects. Closing the P0 page gaps (Contracts, Invoices, Products, Integrations, Workflows) would immediately make the system usable by a real sales team.

# 10. Final Verdict

NEXUS CRM is not production-ready today — but it is closer than the frontend suggests. The backend engine — lead-to-cash, workflow automation, CPQ, contracts, commissions, real-time events, full-text search — is solid and would hold up under real sales team usage. The gap is almost entirely in the frontend (missing 11 pages) and infrastructure (missing docker-compose entries, no seed data, no tests for 10 services). The recommended path: complete Phases 11–12, then write and run a focused production-hardening Cursor prompt covering the 10 blocker items in Section 8.1. That brings the system to a state where a small sales team (5–15 users) can use it productively, and gives a credible foundation for further iteration.