NEXUS CRM

Gap Analysis Report — Version 3

Post-Prompt-9 Full Audit  |  April 2026

| Dimension | Owner | Score | Previous | Change |
| --- | --- | --- | --- | --- |
| 1. Features | Product | 65/100 | 62/100 | +3 |
| 2. Services | Backend | 62/100 | 52/100 | +10 |
| 3. APIs & Integrations | Backend | 72/100 | 68/100 | +4 |
| 4. Connectivity | DevOps | 68/100 | 60/100 | +8 |
| 5. User Feedback | Product | 52/100 | 18/100 | +34 |
| 6. UI/UX | Design | 72/100 | 65/100 | +7 |
| 7. Frontend | Frontend | 82/100 | 74/100 | +8 |
| 8. Logic & Structure | Backend | 67/100 | 65/100 | +2 |
| 9. Adaptability | Product | 65/100 | 40/100 | +25 |
| 10. QC / ISO | QA | 48/100 | 35/100 | +13 |
| OVERALL | All Teams | 65 / 100 (was 57) |

Key wins since last audit

User Feedback jumped from 18 → 52: PostHog analytics, in-app feedback widget, and AnalyticsProvider now live. Adaptability jumped from 40 → 65: full i18n (en+ar), multi-currency utilities, and 15 feature flags. Services improved from 52 → 62: all 25 now have rate limiting, 21/25 have errorHandler. Frontend reached 82: error boundary, skeletons on 7 pages, settings hub, locale switcher wired.

Persistent blocker

Cursor truncation continues to affect 10+ service index.ts files. These services have rateLimit and errorHandler imports but no app.listen call — they will not start. This is the single highest-priority issue remaining.

# What Changed Since Last Audit

| What Changed | Detail |
| --- | --- |
| i18n — next-intl installed | en.json + ar.json (7 sections, 60+ keys each) |
| Multi-currency | SUPPORTED_CURRENCIES (10), formatCurrency via Intl, CurrencySelect component |
| Feature flags | 15 flags, env-based, useFeatureFlag hook, ready for GrowthBook swap |
| PostHog analytics | posthog-js installed, initPostHog, trackEvent, identifyUser, 10 EVENTS |
| AnalyticsProvider | Wraps dashboard layout, auto-identifies user on login |
| Feedback widget | Floating button, 3 types (bug/feature/general), PostHog capture |
| Sentry frontend | sentry.client.config.ts, sentry.server.config.ts, withSentryConfig |
| Sentry backend | @sentry/node in service-utils, captureException on 5xx errors |
| Prometheus | prom/prometheus:v2.51.0 in docker-compose, 25 scrape targets |
| Grafana provisioning | Datasource + dashboard provisioning yml files ready |
| 7 new test files | chatbot, data, incentive, knowledge, planning, portal, reporting |
| vitest.workspace.ts | Root workspace config covering 24 services |
| Settings page | Full tabbed UI: Profile, Team, Billing, Integrations (257 lines) |
| Error boundary | Class component wrapping all dashboard routes |
| TableSkeleton | On 7 list pages: contacts, leads, deals, accounts, activities, invoices, quotes |
| Kong — 52 routes | All 25 services registered (confirmed by user grep) |
| init.sql — 20 DBs | 20 CREATE DATABASE + GRANT blocks |
| deploy.sh | Rolling restart, 17 Prisma migrations, 5 health checks |
| .env.prod.example | 87 lines, all 20 DATABASE_URLs, observability vars |

# 1. Features  [65/100]  +3

### Owner: Product Team

## Added

- OK: Feature flags system — 15 flags, env-based, useFeatureFlag hook

- OK: i18n infrastructure ready — next-intl with en/ar message files

- OK: Multi-currency display — 10 currencies, formatCurrency, CurrencySelect

- OK: In-app feedback widget — bug/feature/general, PostHog capture

- OK: PostHog event tracking — 10 EVENTS constants wired

## Remaining Gaps

- GAP: No Campaign Management module — bulk email, A/B testing, send-time optimisation

- GAP: No Support Ticketing — no helpdesk, SLA tracking, or escalation rules

- GAP: Chatbot LLM not wired — responses are stubs; OPENAI_API_KEY not configured

- GAP: AI scoring is mock heuristics — models/ directory is empty (.gitkeep only)

- GAP: No Social CRM — no social listening or profile enrichment

- GAP: No Billing integration live — Stripe keys not configured

# 2. Services  [62/100]  +10

### Owner: Backend Team

| Service | rateLimit | errorHandler | listen | Status |
| --- | --- | --- | --- | --- |
| auth-service | YES | YES | YES | Complete |
| crm-service | YES | YES | YES | Complete |
| finance-service | YES | YES | YES | Truncated (has listen) |
| comm-service | YES | YES | YES | Truncated (has listen) |
| notification-service | YES | YES | YES | Truncated (has listen) |
| workflow-service | YES | YES | YES | Truncated (has listen) |
| analytics-service | YES | YES | YES | Truncated (has listen) |
| search-service | YES | YES | YES | Truncated (has listen) |
| billing-service | YES | YES | YES | Truncated (has listen) |
| integration-service | YES | YES | YES | Truncated (has listen) |
| blueprint-service | YES | YES | YES | Truncated (has listen) |
| reporting-service | YES | YES | YES | Complete |
| realtime-service | YES | YES | YES | Truncated (has listen) |
| approval-service | YES | YES | NO | No listen — will not start |
| data-service | YES | YES | NO | No listen — will not start |
| cadence-service | YES | YES | NO | No listen — will not start |
| territory-service | YES | YES | NO | No listen — will not start |
| planning-service | YES | YES | NO | No listen — will not start |
| knowledge-service | YES | YES | NO | No listen — will not start |
| incentive-service | YES | YES | NO | No listen — will not start |
| portal-service | YES | NO | NO | No listen, no errorHandler |
| document-service | YES | NO | NO | No listen, no errorHandler |
| chatbot-service | YES | NO | NO | No listen, no errorHandler |
| storage-service | YES | NO | YES | Truncated, no errorHandler |
| ai-service (Python) | NO | NO | YES | FastAPI — separate runtime |

## Key Issues

- GAP: 10 services have NO app.listen — approval, cadence, territory, planning, knowledge, incentive, portal, document, chatbot, data. These will not start.

- GAP: 3 services missing errorHandler — document, chatbot, portal

- WARN: 13 services are "truncated but have listen" — they may start but have incomplete logic (missing route registrations, Kafka consumers, etc.)

- OK: 100% of services now have @fastify/rate-limit registered

- OK: 87% of services have globalErrorHandler set

- OK: Core CRM (auth, crm, finance, reporting, realtime) fully complete

# 3. APIs & Integrations  [72/100]  +4

### Owner: Backend Team

## Strengths

- OK: All routes use Zod validation with safeParse pattern

- OK: Standardised { success, data, error } envelope across 25 services

- OK: Kong routes all 25 services (52 name: entries confirmed)

- OK: Google + Microsoft OAuth flows wired in integration-service

- OK: Kafka event-driven wiring in CRM, Finance, Comm, Integration

## Remaining Gaps

- GAP: No OpenAPI/Swagger — no /docs endpoint on any service

- GAP: No webhook retry logic — failed deliveries have no queue or backoff

- GAP: No Stripe live keys — billing-service has routes but no payment provider

- GAP: No Twilio/SendGrid keys — comm-service outbox cannot deliver

- GAP: No API versioning strategy — all /api/v1/, no migration path to v2

# 4. Connectivity  [68/100]  +8

### Owner: DevOps Team

## Added

- OK: Prometheus in docker-compose — prom/prometheus:v2.51.0, 25 scrape targets

- OK: Grafana provisioning files — datasource + dashboard yml ready

- OK: Sentry in service-utils — captureException on all 5xx errors

- OK: Sentry in frontend — client + server configs, withSentryConfig in next.config

## Remaining Gaps

- GAP: Grafana container not confirmed in docker-compose.yml — scan shows NO, Prompt 8 claimed YES; needs manual verification

- GAP: No distributed tracing — OpenTelemetry not implemented

- GAP: No log aggregation — stdout only, no ELK/Loki/Datadog

- GAP: No circuit breaker — hard failures when dependent services are down

- GAP: init.sql has only 10 GRANTs (should be 20)

# 5. User Feedback  [52/100]  +34

### Owner: Product Team

## BIGGEST WIN THIS ROUND

User Feedback jumped 34 points — the largest single-dimension improvement. The system went from zero feedback mechanisms to a full analytics + feedback stack.

## What Landed

- OK: PostHog installed (posthog-js + posthog-node)

- OK: initPostHog, trackEvent, identifyUser wired

- OK: AnalyticsProvider in dashboard layout — auto-identifies users

- OK: 10 EVENTS constants covering key user actions

- OK: In-app feedback widget — floating button, 3 types, PostHog capture

- OK: Sentry error tracking — frontend + all backend services

## Remaining Gaps

- GAP: No NPS / CSAT survey flow — no post-interaction satisfaction measurement

- GAP: No session recording — Hotjar/FullStory/PostHog session replay not configured

- GAP: No onboarding tour — new users land with no guidance or empty states

- GAP: No notification preferences — users cannot control which events trigger alerts

# 6. UI/UX  [72/100]  +7

### Owner: Design Team

## Added

- OK: Locale switcher in topbar — EN/AR toggle, cookie-based

- OK: Feedback widget — accessible floating button on all dashboard pages

- OK: CurrencySelect component wired into quotes and invoices

- OK: Settings hub — Profile, Team, Billing, Integrations tabs (257 lines)

## Remaining Gaps

- GAP: next.config.mjs may be truncated — settings page and i18n may not function until fixed

- GAP: No dark mode — single light theme

- GAP: No mobile responsive design — desktop-only

- GAP: No empty state components — pages show blank when data is absent

- GAP: No onboarding flow or welcome wizard

- GAP: InsightStream design reference not yet applied to main pages

# 7. Frontend  [82/100]  +8

### Owner: Frontend Team

## What Landed

- OK: Error boundary class component — wraps all dashboard routes

- OK: TableSkeleton on 7 list pages (contacts, leads, deals, accounts, activities, invoices, quotes)

- OK: AnalyticsProvider + FeedbackWidget in layout

- OK: i18n: next-intl + en.json + ar.json + locale switcher

- OK: Feature flag hook: useFeatureFlag, 15 flags

- OK: Currency: formatCurrency, SUPPORTED_CURRENCIES, CurrencySelect

- OK: PostHog: posthog.ts, AnalyticsProvider

- OK: API client port collision fixed — notification:3003, ai:3025

## Remaining Gaps

- GAP: next.config.mjs truncated — withSentryConfig wrapping may be broken

- GAP: skeleton.tsx may be truncated (11 lines) — CardSkeleton and StatCardSkeleton missing

- GAP: No E2E tests — no Playwright or Cypress

- GAP: No Storybook — components undocumented

- GAP: No service worker / PWA manifest

- GAP: No dark mode support

# 8. Logic & Structure  [67/100]  +2

### Owner: Architecture

## Added

- OK: Feature flags system — code paths can be toggled without deploys

- OK: formatCurrency uses Intl.NumberFormat — locale-aware, no hand-rolled math

## Remaining Gaps

- GAP: No event sourcing — mutations are direct DB writes with no immutable log

- GAP: No CQRS — reads and writes share same Prisma models

- GAP: No saga pattern — cross-service transactions have no rollback

- GAP: AI models are pure heuristics — no trained weights in models/

- GAP: No domain events catalogue — Kafka topic contracts not documented

# 9. Adaptability  [65/100]  +25

### Owner: Product Team

## SECOND BIGGEST WIN

Adaptability jumped 25 points. The system can now serve Arabic-speaking markets, display prices in 10 currencies, and gate features per environment.

## What Landed

- OK: next-intl installed — full i18n infrastructure

- OK: en.json + ar.json — 7 sections, 60+ keys covering all nav and key UI strings

- OK: LocaleSwitcher in topbar — cookie-based, instant reload

- OK: 10 supported currencies with Intl.NumberFormat formatting

- OK: CurrencySelect wired into quotes and invoices forms

- OK: 15 feature flags — can enable/disable any module per environment

## Remaining Gaps

- GAP: i18n strings not yet applied to components — message files exist but useTranslations() not called in pages

- GAP: No RTL layout support — Arabic loads with LTR layout

- GAP: No timezone-aware date handling

- GAP: No custom fields — tenants cannot add properties to records

- GAP: No white-label / per-tenant branding

- GAP: No multi-region / data residency support

# 10. QC / ISO  [48/100]  +13

### Owner: QA Team

## What Landed

- OK: 172 total test cases across services (up from 54 — +218%)

- OK: 7 new test files: chatbot, data, incentive, knowledge, planning, portal, reporting

- OK: vitest.workspace.ts at root covering 24 services

- OK: Root package.json test script uses workspace

- OK: Sentry error tracking in frontend and all backend services

## Remaining Gaps

- GAP: Still ~8 services with 0 tests: document, realtime, search, storage, analytics, blueprint, territory, ai-service

- GAP: 172 tests is low for 25 services — target is 500+ for production confidence

- GAP: No E2E test suite (Playwright/Cypress)

- GAP: No load/performance tests (k6/Artillery)

- GAP: No OpenAPI docs — cannot publish API contract for compliance

- GAP: No GDPR compliance documentation or data export endpoint

- GAP: No SOC 2 audit trail completeness

# Consolidated Remaining Gaps

| # | Priority | Remaining Gap | Owner | Next Action |
| --- | --- | --- | --- | --- |
| 1 | P0 | 10+ services still have no app.listen — cannot start (approval, cadence, territory, planning, knowledge, incentive, portal, document, chatbot, data) | Backend | Run Prompt 10: targeted rewrite of all 10 non-starting services with explicit full content |
| 2 | P0 | 3 services missing errorHandler (document, chatbot, portal) | Backend | Included in Prompt 10 rewrite |
| 3 | P0 | settings/page.tsx still appears as 4 lines in scan — possible revert | Frontend | Verify with wc -l; if truncated, re-run settings page write as standalone task |
| 4 | P0 | next.config.mjs truncated at 450 bytes (ends with "export default w") | Frontend | Rewrite next.config.mjs completely with intl + sentry wrappers |
| 5 | P1 | Grafana still not in docker-compose.yml (Prompt 8 claimed it was added but scan shows NO) | DevOps | Add Grafana service block to docker-compose.yml manually or via Prompt 10 |
| 6 | P1 | skeleton.tsx truncated at 11 lines — CardSkeleton and StatCardSkeleton missing | Frontend | Append the two missing exports to skeleton.tsx |
| 7 | P1 | init.sql has only 10 GRANT lines (should be 20) | DevOps | Fix GRANT block to cover all 20 databases |
| 8 | P1 | .env.prod.example shows 46 lines in scan (was 87 after Prompt 8) | DevOps | Verify actual file; re-append DATABASE_URLs if missing |
| 9 | P1 | No E2E tests — no Playwright or Cypress setup | QA | Prompt 11: add apps/web/e2e/ with Playwright and 3 core flows |
| 10 | P1 | No OpenAPI/Swagger docs — no /docs endpoint on any service | Backend | Prompt 11: add @fastify/swagger to service-utils; expose /docs |
| 11 | P2 | AI service uses mock heuristics — models/ is empty | AI | Train LeadScorer + WinPredictor on seed data; persist .pkl files |
| 12 | P2 | No custom fields system — tenants cannot add properties to records | Backend | EAV pattern on CRM service (Phase 13 candidate) |
| 13 | P2 | No campaign management module | Product | Phase 13 new service |
| 14 | P2 | No support ticketing module | Product | Phase 13 new service |
| 15 | P2 | Chatbot has no LLM wired — responses are stubs | Backend | Add OPENAI_API_KEY or Claude API key env; wire to chatbot-service routes |
| 16 | P3 | No mobile responsiveness — desktop-only UI | Frontend | Audit Tailwind breakpoints on key pages |
| 17 | P3 | No dark mode | Frontend | Add Tailwind dark: variants; dark mode toggle in topbar |
| 18 | P3 | No white-label / per-tenant branding | Backend | Tenant config table; CSS variable injection per tenant |
| 19 | P3 | SOC 2 / GDPR compliance documentation missing | QA | Data retention policy doc; right-to-erasure endpoint in data-service |

# Recommended Next Steps

## Prompt 10 — P0 Fix Pass (This Week)

- Rewrite 10 non-starting service index.ts files with explicit complete content (approval, cadence, territory, planning, knowledge, incentive, portal, document, chatbot, data)

- Fix next.config.mjs truncation — complete rewrite with intl + sentry

- Verify/fix settings/page.tsx (wc -l should be >100)

- Add Grafana to docker-compose.yml if missing

- Fix skeleton.tsx — append CardSkeleton and StatCardSkeleton

- Fix init.sql GRANT block to cover all 20 databases

## Prompt 11 — QC / OpenAPI

- Add @fastify/swagger to service-utils — expose /docs on all services

- Add Playwright E2E tests for: login flow, deal creation, contact creation

- Write tests for 8 zero-test services (document, realtime, search, storage, analytics, blueprint, territory)

- Add GDPR data export endpoint to data-service

## Prompt 12 — LLM & AI

- Wire chatbot-service to LLM API (OpenAI or Claude) via OPENAI_API_KEY env

- Train LeadScorer and WinPredictor on seed data — save .pkl to models/

- Wire ai-service /score endpoint to actual model predictions

## Prompt 13 — i18n Adoption

- Apply useTranslations() hook to sidebar, topbar, and 5 key pages

- Add RTL layout support — dir="rtl" on html tag when locale=ar

- Wire formatCurrency to all amount displays using user locale

After Prompt 10 (P0 fixes): ~70/100

After Prompts 11-13: ~82/100

Full production target (custom fields, campaigns, mobile): ~90/100