NEXUS CRM

Gap Analysis — Version 4

Three-Team Evaluation: Sales · DevOps · Design

Post-Prompts 13–16  |  April 2026

EXECUTIVE OVERVIEW Prompts 13–16 delivered the Admin Panel, modernized dashboards, full sales features suite, and production infrastructure. A three-team evaluation by Sales (28 reps), DevOps (5 engineers), and Design (4 designers + UX researcher) identified 31 P0 blockers, 33 P1 issues, and 17 P2 improvements. The system has grown significantly in capability but feature completeness and infrastructure reliability gaps remain before production launch.

# 1. Overall Health Scores

Scores after Prompts 1–16, incorporating all three-team findings:

| Dimension | Score | Progress Bar |
| --- | --- | --- |
| Contact & Company Management | 72/100 | Forms complete, duplicate detection broken (API 404) |
| Deal & Pipeline Management | 68/100 | Kanban present; product line items broken; RTL breaks kanban |
| Activity & Task Tracking | 65/100 | Activities page 404s; no bulk actions wired up |
| Email & Communication | 55/100 | react-quill crash breaks cadence editor; CSV import silent failure |
| Reporting & Analytics | 62/100 | Dashboards render; all data is mock/hardcoded; no real API wiring |
| Automation & Workflow | 70/100 | Workflow service complete; trigger/branch consumers running |
| Integrations | 50/100 | Slack/Google UI exists; no OAuth callbacks implemented yet |
| Admin & Settings | 60/100 | Admin panel renders; feature flags 404; session bug on PATCH |
| Mobile & Responsiveness | 38/100 | Dashboard cards overflow on mobile; sidebar backdrop missing |
| Production Readiness | 42/100 | Docker port conflicts; missing nginx/CI/Prometheus configs |
| OVERALL AVERAGE | 58/100 | Significant capability gains offset by broken wiring and infrastructure gaps |

# 2. Sales Team Findings (28 Reps + VP Sales)

The sales team conducted a structured walkthrough of all new features. All 29 testers used the system for real workflow scenarios.

## 2.1 P0 Critical Blockers — Sales

| ID | Issue | Location | Impact |
| --- | --- | --- | --- |
| S-P0-01 | react-quill missing — cadence email editor crashes | /cadences/[id] step editor | Cannot build any email sequence |
| S-P0-02 | Enroll contacts button non-functional | /cadences enroll flow | Cannot start any cadence |
| S-P0-03 | Admin PATCH 500 — session undefined server-side | /api/admin/users/[id] | Cannot manage users from admin panel |
| S-P0-04 | Feature flags POST returns 404 | /api/admin/roles/permissions | Cannot enable/disable any feature flag |
| S-P0-05 | Product create form — submit has no handler | /products create modal | Cannot add any product to catalog |
| S-P0-06 | ProductLineItems dropdown returns no results | Deal edit → Products tab | Cannot add products to deals |
| S-P0-07 | Portal pages 404 — routes not created | /contacts/[id]/portal, /portal/settings | CSMs have zero portal management |
| S-P0-08 | Commission what-if chart crashes (TypeError) | /commissions what-if section | Page crashes for every channel rep |
| S-P0-09 | Duplicate scan API returns 404 | POST /api/contacts/duplicates/scan | Cannot detect or merge duplicates |
| S-P0-10 | CSV import silent failure — no contacts created | /contacts CSV import dialog | Data migration is completely broken |
| S-P0-11 | Knowledge article markdown renders as raw text | /knowledge/[id] article view | Knowledge base is unreadable |
| S-P0-12 | Kanban board breaks in RTL mode | /deals kanban view | Arabic-speaking reps cannot use deals |
| S-P0-13 | Rep detail drill-down returns 404 from leaderboard | Manager dashboard → rep click | Managers cannot drill into rep data |

## 2.2 P1 High-Value Issues — Sales

| ID | Issue | Notes |
| --- | --- | --- |
| S-P1-01 | Coaching section shows hardcoded fake data | Needs to query actual deal/activity data per rep |
| S-P1-02 | Revenue vs quota chart shows no data | Must pull from planning-service quota API |
| S-P1-03 | Date range picker resets on page refresh | Persist to URL search params (?from=&to=) |
| S-P1-04 | Cadence A/B test variant B never renders | Second email editor panel not conditionally shown |
| S-P1-05 | No cadence email preview with tokens filled | Show rendered preview pane alongside editor |
| S-P1-06 | Audit log shows 3 hardcoded mock rows | Wire to real event store or notification-service |
| S-P1-07 | System health shows all services as Down | Health checks must go through Next.js API proxy, not direct browser fetch |
| S-P1-08 | Product detail page 404 (/products/[id]) | Dynamic route and page not yet created |
| S-P1-09 | Commission data all hardcoded | Needs real closed won deal data from CRM service |
| S-P1-10 | DuplicateWarning doesn't trigger on same email | Contact create form not calling duplicate check API |
| S-P1-11 | Arabic tables still LTR in RTL mode | Table headers and cells need dir="rtl" |
| S-P1-12 | Knowledge article clipboard copy missing | "Use in email" button has no clipboard API call |
| S-P1-13 | Onboarding checklist persists after completion | Should hide when all steps marked complete |
| S-P1-14 | Step 3 of onboarding links to wrong settings URL | Should be /settings?tab=integrations not /settings |
| S-P1-15 | New knowledge article has no permalink after save | After save, should navigate to /knowledge/[newId] |
| S-P1-16 | CSV BOM (Excel) causes garbled first column name | Strip BOM before parsing CSV headers |

# 3. DevOps Team Findings (5 Engineers)

## 3.1 P0 Critical Infrastructure Blockers

| ID | Issue | File | Severity |
| --- | --- | --- | --- |
| D-P0-01 | auth-service and storage-service both map to port 3010 | docker-compose.yml | Docker fails to start — port conflict |
| D-P0-02 | blueprint-service and approval-service both map to port 3013 | docker-compose.yml | Second service silently fails to bind |
| D-P0-03 | ClickHouse port 9000 conflicts with MinIO port 9000 | docker-compose.yml | One service will fail on startup |
| D-P0-04 | Multi-stage Dockerfiles not created (single stage, 800MB+ images) | services/*/Dockerfile | Bloats CI, slows deploys, OOM risk |
| D-P0-05 | next.config.mjs missing output: standalone | apps/web/next.config.mjs | Production Docker build fails for web app |
| D-P0-06 | .github/workflows/ci.yml does not exist | .github/workflows/ | Zero CI — broken code merges freely |
| D-P0-07 | .github/workflows/deploy.yml does not exist | .github/workflows/ | No automated deployment pipeline |
| D-P0-08 | infrastructure/nginx/nginx.conf not created | infrastructure/nginx/ | Nginx container crashes immediately on start |
| D-P0-09 | infrastructure/prometheus/prometheus.yml not created | infrastructure/prometheus/ | Prometheus starts but scrapes nothing |
| D-P0-10 | Auth routes rate limit is 300/min — brute force trivial | All auth-service routes | Password spraying undetected |
| D-P0-11 | apps/web/.env.local committed to git with secrets | .gitignore / .env.local | NEXTAUTH_SECRET leaked in version history |
| D-P0-12 | services connect to Redis without password | Multiple service env files | Redis rejects all connections when password set |

## 3.2 P1 Infrastructure Issues

| ID | Issue | Recommendation |
| --- | --- | --- |
| D-P1-01 | No .dockerignore — full node_modules sent as build context | Add root .dockerignore excluding node_modules, .next, dist |
| D-P1-02 | ai-service Dockerfile missing entirely | Create Python multi-stage Dockerfile |
| D-P1-03 | No HEALTHCHECK in any service Dockerfile | Add HEALTHCHECK CMD wget -qO- http://localhost:PORT/health |
| D-P1-04 | infrastructure/grafana/provisioning/ not created | Create datasource.yml + dashboard.yml for auto-provisioning |
| D-P1-05 | scripts/migrate-all.sh not created | Create migration script listing all 21 Prisma services |
| D-P1-06 | CORS origins default to * in dev mode | Require CORS_ORIGINS env var, throw if not set in production |
| D-P1-07 | File upload validates extension only, not MIME type | Add magic-byte MIME detection server-side in storage-service |
| D-P1-08 | No CSP headers on Next.js frontend | Add Content-Security-Policy header in next.config.mjs headers() |
| D-P1-09 | init.sql path inconsistency (infrastructure vs infra in README) | Align README to use infrastructure/postgres/init.sql |

# 4. Design Team Findings (4 Designers + UX Researcher)

## 4.1 P0 Critical UX/UI Blockers

| ID | Issue | Details |
| --- | --- | --- |
| X-P0-01 | Mobile dashboard completely broken (375px) | 5-col KPI grid overflows horizontally; no responsive collapse |
| X-P0-02 | Mobile sidebar has no backdrop/close gesture | Tapping outside sidebar does nothing; user is trapped |
| X-P0-03 | Sidebar has no visual grouping — 20 flat items | New users cannot navigate; no section headers, no dividers |
| X-P0-04 | No inline contact creation from deal form | Critical workflow: creating a deal with new contact requires leaving the form |
| X-P0-05 | Global search results have no entity type badge | Experienced AE: "I don't know if I'm looking at a deal or contact" |
| X-P0-06 | Activities sidebar link goes to 404 | /activities route does not exist at all |

## 4.2 P1 UX/Interaction Issues

| ID | Issue | Recommendation |
| --- | --- | --- |
| X-P1-01 | Typography sizing inconsistent across pages | Define heading scale in global CSS: text-2xl H1, text-xl H2, text-lg H3 |
| X-P1-02 | Empty states are inconsistent (blank, text, nothing) | Use <EmptyState> component universally across all list pages |
| X-P1-03 | Admin dark theme feels disconnected from main app | Use a dark-tinted header band instead of full dark background |
| X-P1-04 | Table leaderboard — no alternating rows, no hover | Add even/odd bg-gray-50, hover:bg-blue-50 on table rows |
| X-P1-05 | Range input for commission slider uses browser default | Style with Tailwind accent-blue-600 or replace with radix Slider |
| X-P1-06 | Pipeline funnel chart all same color | Use distinct colors per stage (blue → teal → green → orange → red) |
| X-P1-07 | No keyboard trap in modal dialogs | Use focus-trap-react or implement custom Tab/Shift+Tab focus loop |
| X-P1-08 | Calendar working hours not highlighted | Shade 8am–6pm, grey out 12am–7am + 7pm–12am |

# 5. Three-Sprint Remediation Plan

| Sprint | Focus | Cursor Prompt | Outcome |
| --- | --- | --- | --- |
| Sprint 1 (Prompt 17) | Fix all P0 crashes: react-quill, admin session, product form, portal routes, duplicate API, CSV import, commission chart, kanban RTL | 17 — BUG SPRINT | Zero crashes; all features functional |
| Sprint 2 (Prompt 18) | Mobile responsiveness, sidebar navigation groups, inline contact creation, global search type badges, keyboard traps, tooltip coverage | 18 — UX/MOBILE | Mobile-first UI, navigable by any user |
| Sprint 3 (Prompt 19) | Create nginx.conf, prometheus.yml, grafana provisioning, CI/CD workflows, .dockerignore, multi-stage Dockerfiles, fix all Docker port conflicts, security hardening | 19 — DEVOPS | Production-ready infrastructure, zero port conflicts |

## 5.1 Sprint 1 — Bug Fix Scope (CURSOR_PROMPT_17)

13 P0 blockers from Sales + 1 from Design = 14 fixes required in this sprint.

- Install react-quill (or switch to @tiptap/react) and wire up cadence email step editor

- Fix cadence enroll flow — complete the POST mutation call

- Fix /api/admin/users/[id] PATCH — use getServerSession properly in route handler

- Create /api/admin/flags/[id] PATCH route — save flag state to database or file

- Add onSubmit handler to product create modal — POST to /api/products

- Fix ProductLineItems product search — wire dropdown to GET /api/products?q= endpoint

- Create /contacts/[id]/portal/page.tsx and /portal/settings/page.tsx

- Fix commission what-if chart — guard against undefined data before recharts render

- Create POST /api/contacts/duplicates/scan route handler

- Fix CSV import — add server-side processing and return result count to UI

- Add markdown-it or react-markdown to knowledge article view

- Fix kanban RTL — use CSS logical properties (margin-inline-start, etc.) in kanban columns

- Create /reports/rep/[id] page for leaderboard drill-down

- Create /activities page (activity feed with filter by type)

## 5.2 Sprint 2 — UX & Mobile (CURSOR_PROMPT_18)

6 P0 UX blockers + 8 P1 issues from Design team.

- Dashboard KPI grid: sm:grid-cols-2 md:grid-cols-3 lg:grid-cols-5 responsive breakpoints

- Mobile sidebar: add fixed backdrop overlay + tap-outside-to-close gesture

- Sidebar: add labeled section groups (My Work / Sales / Reports / Tools / Admin)

- Deal form: add inline "Quick create contact" modal triggered from contact field

- Global search results: add entity type badge (Contact/Deal/Company/Document) on each result

- Modal dialogs: implement focus-trap using focus-trap-react or manual Tab key handler

- Add lucide-react TrendingUp/TrendingDown to replace emoji arrows in delta indicators

- Pipeline funnel: assign distinct color per stage (use Tailwind 500-level colors)

- Calendar: shade working hours (8am–6pm) with bg-white; outer hours with bg-gray-50

- Commission range slider: style with Tailwind accent-blue-600

- Table rows: add even:bg-gray-50 hover:bg-blue-50 universally

- Tooltip: add title attribute and lucide tooltip to all icon-only buttons in topbar

## 5.3 Sprint 3 — DevOps Infrastructure (CURSOR_PROMPT_19)

12 P0 DevOps blockers — must be resolved before any production deployment.

- Fix docker-compose.yml: auth-service → 3000:3000, approval → 3014:3014, ClickHouse → remove port 9000

- Create infrastructure/nginx/nginx.conf with all 24 service upstreams

- Create infrastructure/prometheus/prometheus.yml with all 24 service scrape targets

- Create infrastructure/grafana/provisioning/datasources/prometheus.yml

- Create .github/workflows/ci.yml (lint + typecheck + test + build)

- Create .github/workflows/deploy.yml (SSH deploy on main push)

- Create root .dockerignore (node_modules, .next, dist, .env*)

- Write multi-stage Dockerfile for all 24 TypeScript services

- Add output: standalone to apps/web/next.config.mjs

- Create scripts/migrate-all.sh listing all 21 Prisma services

- Fix Redis password in all service env files: REDIS_URL=redis://:nexus@redis:6379

- Add rate limit: 10/min on auth routes, remove .env.local from git history

# 6. Complete Issue Registry

| ID | Team | Priority | Description | Resolution |
| --- | --- | --- | --- | --- |
| S-P0-01 | Sales | P0 | react-quill crash in cadence editor | Install @tiptap/react or react-quill, wire to step editor |
| S-P0-02 | Sales | P0 | Enroll contacts button no-op | Add POST mutation to cadence enroll page |
| S-P0-03 | Sales | P0 | Admin PATCH throws 500 | Fix getServerSession call in route handler |
| S-P0-04 | Sales | P0 | Feature flags POST 404 | Create /api/admin/flags/[id] PATCH route |
| S-P0-05 | Sales | P0 | Product create form broken | Add onSubmit handler with POST mutation |
| S-P0-06 | Sales | P0 | ProductLineItems dropdown empty | Wire search to GET /api/products?q= |
| S-P0-07 | Sales | P0 | Portal pages 404 | Create /contacts/[id]/portal and /portal/settings pages |
| S-P0-08 | Sales | P0 | Commission chart TypeError | Guard recharts data with ?? [] fallback |
| S-P0-09 | Sales | P0 | Duplicate scan API 404 | Create POST /api/contacts/duplicates/scan |
| S-P0-10 | Sales | P0 | CSV import silent failure | Fix import handler, return count to UI |
| S-P0-11 | Sales | P0 | Markdown renders as raw text | Install react-markdown, render in article view |
| S-P0-12 | Sales | P0 | Kanban breaks in RTL mode | Use CSS logical properties in kanban columns |
| S-P0-13 | Sales | P0 | Rep detail page 404 from leaderboard | Create /reports/rep/[id] dynamic page |
| X-P0-01 | Design | P0 | Mobile dashboard overflows (375px) | Add responsive grid breakpoints to KPI cards |
| X-P0-02 | Design | P0 | Mobile sidebar no backdrop | Add fixed overlay + click-outside handler |
| X-P0-03 | Design | P0 | Sidebar flat list — 20 ungrouped items | Add section headers and dividers to sidebar |
| X-P0-04 | Design | P0 | No inline contact create in deal form | Add QuickCreateContact modal from deal form |
| X-P0-05 | Design | P0 | Search results no entity type badge | Add Contact/Deal/Company badge to each result |
| X-P0-06 | Design | P0 | /activities 404 | Create /activities page with activity timeline |
| D-P0-01 | DevOps | P0 | auth/storage both port 3010 | Fix auth-service to 3000:3000 in docker-compose |
| D-P0-02 | DevOps | P0 | blueprint/approval both port 3013 | Fix approval to 3014:3014 in docker-compose |
| D-P0-03 | DevOps | P0 | ClickHouse/MinIO both port 9000 | Remove 9000 mapping from ClickHouse |
| D-P0-04 | DevOps | P0 | Single-stage Dockerfiles (800MB) | Multi-stage Dockerfiles for all 24 services |
| D-P0-05 | DevOps | P0 | Missing output: standalone in next.config | Add output: "standalone" to next.config.mjs |
| D-P0-06 | DevOps | P0 | No CI workflow file | Create .github/workflows/ci.yml |
| D-P0-07 | DevOps | P0 | No deploy workflow file | Create .github/workflows/deploy.yml |
| D-P0-08 | DevOps | P0 | nginx.conf missing | Create infrastructure/nginx/nginx.conf |
| D-P0-09 | DevOps | P0 | prometheus.yml missing | Create infrastructure/prometheus/prometheus.yml |
| D-P0-10 | DevOps | P0 | Auth routes rate limit 300/min | Set auth routes to 10/min per IP |
| D-P0-11 | DevOps | P0 | .env.local committed to git | Add to .gitignore, remove from git history |
| D-P0-12 | DevOps | P0 | Services connect Redis without password | Add REDIS_PASSWORD to all service env files |

# 7. What Comes After Sprint 3

Once Prompts 17–19 are run and verified, NEXUS will have zero P0 blockers and a production-deployable infrastructure. The following capabilities represent the final gap to "production launch ready":

| Capability | Description | Prompt |
| --- | --- | --- |
| Real data wiring | Wire dashboards, commissions, coaching panel to live service APIs instead of mock data | Prompt 20 — Data Wiring |
| OAuth callbacks | Implement Google/Outlook OAuth callback handlers and calendar sync | Prompt 20 — Data Wiring |
| Account Health view | CSM account health: risk score, renewal date, NPS, last contact, escalation flag | Prompt 21 — CSM Suite |
| Drag-to-reorder cadence | Replace up/down buttons with @dnd-kit drag-and-drop in step timeline | Prompt 21 — CSM Suite |
| E2E Playwright tests | 20 critical user journey tests (login, create deal, import CSV, send cadence) | Prompt 22 — Testing |
| OpenAPI / Swagger docs | Auto-generate API docs for all 24 services via @fastify/swagger | Prompt 22 — Testing |
| Calling/Dialer (deferred) | WebRTC or Twilio dialer integration | Future sprint |
| AI scoring & forecast (deferred) | GPT-4 deal scoring, AI-generated follow-up suggestions | Future sprint |

NEXUS CRM — Built to outperform Salesforce, Zoho, and HubSpot

Gap Analysis v4 · Three-Team Evaluation · April 2026